## Slide 1: The Quick-Response Subcontracting Desk
DSS5105 CAPSTONE · TRACK 2 · SPRINT 2 REVIEW · GROUP 22
Built and live: a chat request goes in, an eligible, on-time workshop comes out, and the reasons are on record.
Team
Zhang Mingxuan (A0352498N)
Wang Tianyi (A0352652E)
Hew Kai Ling (A0126573A)
Ge Yuzi (A0357013M)
GitHub (public)
github.com/kailinghew/DSS5105_Project
Live demo
qr-subcontracting-desk.onrender.com
Notes: Opening, about 10 seconds. We are Group 22, Track 2, the Quick-Response Subcontracting Desk. Both links on this slide are live: the public GitHub repo and the deployed desk. The free hosting sleeps after 15 minutes, so open the demo link a few minutes before the session.

## Slide 2: One dispatcher, eight workshops, and an hour to decide each batch
OBJECTIVE
Who it serves
The dispatcher at SweaterCo, who farms out batches when the factory is full. Requests arrive as one-line messages in the group chat from the boss and planners.
The problem
Every batch needs three checks across eight workshops: can they make it, can they take it now, are they allowed to. Today the decision is one chat line and the reasoning lives in one person’s head. A wrong pick bounces back a day later, in a 7–14 day cycle.
Our scope
Read the chat message, check every workshop, recommend one, record why
Ask, refuse or say “impossible” instead of guessing
Primary objective: minimise lateness (% late, late days)
Also reported: defects, with lateness no worse than random, and a lateness–defects sweep
Out of scope: the optional stage extension; batch splits stay in the chat layer
Notes: About 30 seconds. Our user is the dispatcher. Requests arrive as chat messages, and each batch needs checks across eight workshops, all in one person’s head, with no record. Our desk reads the message, checks every workshop, recommends one and records why. If it can’t allocate safely, it asks, refuses or says the date is impossible. Primary objective, as in Sprint 1: minimise lateness, with defects as a second objective.

## Slide 3: What we changed after Sprint 1
SINCE SPRINT 1
From the feedback
Risk 4 re-rated: High impact
Mixing up the two queue dates (1 Apr for the inbox, 1 Jan for the simulator). Impact was Medium; now High, because a wrong queue shifts every delivery date the desk quotes.
Built since: the inbox reads 1 Apr queues through one function; the simulator passes its own queues on every call; neither is derived from the other. A test pins a 1 Apr estimate (GiantWeave, 1,500 pcs, back Apr 12).
Design
The LLM only reads
Sprint 1 drew an LLM orchestrator that calls tools itself. We built a narrower one: Claude extracts the request; Python rules choose what to do and call the tools.
Same message, same decision, every time, and no arithmetic in the model.
Delivery
Live, not a mock-up
Streamlit was replaced by our own web page on Python’s built-in server, deployed on Render with a public link.
23 automated tests run without an API key.
Notes: About 30 seconds. Three changes since Sprint 1. One, the feedback: risk 4, mixing up the two queue dates, is now High impact, and we built the fix: separate queues for the inbox and the simulator, pinned by a test. Two, Claude now only reads the message; rules decide. Three, the desk is live at a public link.

## Slide 4: Claude reads the message; Python decides
ARCHITECTURE AS BUILT
Chat message
Picked from the inbox or typed by the dispatcher
Claude Haiku 5.5
Extracts order, quantity, date and constraints as JSON
Validation
Drops any number not in the message; finds the order in orders.csv
Router (rules)
Allocate, ask, refuse, say impossible, or decline
Web app
Candidates, delivery strips, reply. A human confirms; the audit log records it
Response cache
Committed: same answer every run
Deterministic tool layer: every date, cost and queue comes from here
register_lookup · queue_check · estimate_eta · overload_probe · allocate · earliest_possible · split_options
Hosting: Render free tier from the public repo; the API key stays on the server
Evaluation: simulate.py calls the same allocate() 120 times per run; inbox scorer; parser comparison
Notes: About 22 seconds. Claude Haiku only extracts the request as JSON. Code drops any number not in the message. Python rules pick one of five behaviours and call the tools, which do all arithmetic. A human confirms, and the log records it. The simulator uses the same allocate function.

## Slide 5: Key choices and the alternatives we rejected
TECHNICAL CHOICES
What we chose | Instead of | Why
Model: Claude Haiku 5.5 | Sonnet 5.5; regex only | Extraction is a small job: 30/30 on the dev set after one prompt fix, about 5 s per new message. Regex stays as our no-LLM baseline.
LLM role: extract only; rules decide | An LLM agent that picks tools itself | No arithmetic in the model. The same message always gets the same decision, and every number traces to a tool.
Data: direct lookups in 3 small CSVs | SQL database or vector index | 120 orders and 8 workshops: an exact lookup is faster and cannot retrieve the wrong row.
Records: JSONL audit log and a committed answer cache | A database | Append-only and readable. Haiku 5.5 takes no temperature setting, so the cache is what makes runs repeat exactly.
UI and hosting: own page on Python’s server, Render | Streamlit; Hugging Face Spaces | Full control of the layout and one dependency. Hugging Face Docker Spaces now need a paid plan.
Notes: About 15 seconds. Haiku, because extraction is small: 30 out of 30. No arithmetic in the model, so decisions repeat. Exact lookups beat a vector index at this size. Render, because Hugging Face now charges.

## Slide 6: Every feature, its owner and its status
PROGRESS SINCE THE SPRINT 1 ROADMAP
Feature | Owner | Status
Tool layer (7 tools) | Hew Kai Ling | Done
Allocator, 5 objective settings | Hew Kai Ling | Done
Claude parser and validation | Hew Kai Ling | Done
Router: 5 behaviours, replies | Hew Kai Ling | Done
Number-trace check | Hew Kai Ling | Done
Audit log, confirm step | Hew Kai Ling | Done
Web app, deployed on Render | Hew Kai Ling | Done
Inbox scorer, parser comparison | Hew Kai Ling | Done
23 automated tests | Hew Kai Ling | Done
Feature | Owner | Status
Held-out request set | Ge Yuzi | Done
Defects within lateness guardrail |  | In progress
Lateness–defects sweep |  | In progress
Second check of the 30 labels | Ge Yuzi | Done
Delivery estimates vs simulator |  | In progress
Stricter number-trace check | Ge Yuzi | Done
Failure log, 10+ cases | Ge Yuzi | Done
Tool specification document |  | In progress
Tests run on every push (CI) |  | In progress
Notes: About 10 seconds. Everything promised in Sprint 1 is built, plus deployment and 23 tests. The held-out set and the defects fix are in progress; the sweep is planned.

## Slide 7: Sprint 1 success criteria: where we stand
EVIDENCE SO FAR
Criterion we set in Sprint 1 | Result | Status
Beat all three baselines on % late and late days | 1.7% late, 0.18 late days. Random 34.2%, greedy 84.2%, cheapest 91.8% | Met
No ineligible allocations, no silent guesses on the 30-request inbox | 0 ineligible in 1,200 simulated allocations. Inbox 30/30 with Claude and with regex | Met on dev set; held-out next
Shock run over 10 seeds, defects objective, lateness–defects sweep | Shock: 1.9% late. Current defects setting is 72% late, which breaks the guardrail. Lateness–defects sweep planned for Sprint 3 | Partly met
Honest comparison with a no-LLM earliest-finish rule | A tie on the simulator, 1.7% vs 1.7%. Baselines win elsewhere: cheapest on cost ($86k vs $116k), random on max share (23% vs 26%) | Met
Simulator v3, default run, mean of seeds 5105–5114. Inbox scores are on the 30 development requests the prompt was tuned on.
Notes: About 20 seconds. We beat all three baselines by a wide margin, and the inbox is 30 out of 30 on the dev set. Partly met: our first defects setting breaks the lateness guardrail. And we tie the simple earliest-finish rule; what we add is language, refusals and an audit trail.

## Slide 8: How we know the desk works
VALIDATION PLAN
What we measure, and why
Inbox: behaviour, decision and explanation scored apart, per request and by kind. Dev: regex and Claude 30/30/30. Held-out: regex 30/30/30, Claude final run.
Simulator: % late and late days first, then defective pieces, cost and max share. Normal and shock runs, 10 seeds each.
How the evaluation set is built and checked
All 30 inbox requests hand-labelled, then re-labelled blind by a second member. Counts match the data dictionary and the one disputed case is settled.
A held-out set of 30 reworded requests, frozen 26 Oct, sealed until one final run after the parser freeze.
Baselines we compare against
Language: our regex parser, with no LLM.
Allocation: random (34% late), greedy_biggest (84%), cheapest (92%) and our earliest-finish rule (1.7%), the simple allocator we match.
Track 2 minimum, all covered
All 30 requests judged by behaviour, decision and explanation. Primary objective 1.7% late, 1.9% under shock. Hybrid trades lateness for 4.6% defects, fair caps any shop at 20% share. 11 failure cases logged.
Notes: About 40 seconds. On the inbox we score three things separately, because the brief grades them separately: the right behaviour, the right decision, and a faithful explanation. The dev set is where the parser was tuned, and both regex and Claude reach 30 out of 30 there, so it only proves the pipeline works. The real test is the held-out set: thirty reworded requests the parser has never seen, sealed until one final Claude run. Regex already scores 30 out of 30 on it. On the simulator we replay all 120 orders through three naive baselines, the simple earliest-finish rule, and our objectives, averaged over ten seeds in normal and shock conditions. The naive baselines are late 34 to 92 percent of the time. Our lateness objective is late 1.7 percent, matching the rule, and stays at 1.9 percent when a workshop closes for two weeks without warning. The hybrid trades about 20 percent lateness for fewer defects, and fairness caps any one shop at 20 percent of the load. Every number comes from the frozen code.

## Slide 9: Three hard cases, and how we handle them
HARD CASES
An order named, but no quantity or date
R11: “OldMill is free right now — give them ORD-008.”
Claude marked quantity and date as missing, so the desk asked instead of refusing a suspended shop: 4 of 4 such requests wrong.
Fixed: “missing” now means only what the sender says is unknown. 26 → 30/30 on dev; the held-out set includes rewordings.
Two problems in one message
R14: “QuickStitch for the scarves on ORD-103?”
QuickStitch makes no accessories, and no workshop can make Apr 4 anyway.
Handled: the desk refuses, names the earliest single shop (SteadyHands, Apr 17, 13 days late) and offers to accept lateness, split or escalate. A test pins it.
A workshop closes mid-run
Shock test: one shop shuts for two weeks, unannounced.
Its queue stops moving, and our allocator routes around it: 1.7% → 1.9% late.
Reported, not shipped: an explicit stall detector made things worse (3–4% late), so we keep the simpler rule and say why.
Notes: About 15 seconds. A message with no quantity or date: fixed, 26 to 30. R14, two problems at once: refused, with the earliest option. A shop closing mid-run: we route around it.

## Slide 10: What you will see, on the live desk
DEMO, ABOUT 2 MINUTES
The dispatcher’s morning, step by step
Open the desk: the group chat on the left; “Read all” triages 30 requests
R21, “cheapest shop that still makes Apr 13”: GiantWeave, and the strips show why
Confirm, then find it in the decision log with the confirmer’s name
Hard case R14: refused, date impossible, three options
A new message typed live: Claude reads it in about 5 s
Workshops view: who can take 1,500 tops by Apr 13?
Next, for Sprint 3
Run the held-out set once; freeze the parser
Run the lateness–defects sweep; pick the defects setting
Failure log with 10+ cases
Stricter number-trace check; tests on every push
Documentation and evaluation report
Notes: Switch to the screen recording here. Open the live link a few minutes early so it is awake. Show the user journey first: the inbox, one ordinary request, the confirm step and the log. Then the hard case R14. Then type one new message so viewers see Claude reading wording it has never seen. End on the Workshops view. Close with one line on Sprint 3: the held-out run, the defects setting and the failure analysis.